Website Maintenance Report

Phase 1 — Completed Works

Client:  Con Air Extract Solutions	4 June 2026

Reference:  Phase 1 — Security, Updates & Optimisation

# Overview

This report summarises all maintenance work completed on the Con Air Extract Solutions website as part of Phase 1. The work focused on resolving security vulnerabilities, bringing the platform fully up to date, and improving site performance and reliability.

A total of 11 work items were addressed. Ten have been fully resolved; one — the removal of flagged security plugins — is intentionally deferred to Phase 2 to avoid disrupting existing functionality during the rebuild.

# Summary of Completed Work

| # | Task | Status |
| --- | --- | --- |
| 1 | SSL Certificate Installation | Resolved — secure HTTPS restored |
| 2 | HTTP to HTTPS Migration | Resolved — all internal links updated |
| 3 | WordPress Core Updates | Resolved — updated from v4 to v7.0 |
| 4 | Plugin Updates | Resolved — all plugins on latest versions |
| 5 | Image Optimisation | Complete — file sizes reduced site-wide |
| 6 | Full Website Backup | Complete — full files + database stored securely |
| 7 | Spam Comment Cleanup | Resolved — 500+ spam comments deleted |
| 8 | Comments Disabled | Complete — commenting disabled across site |
| 9 | Contact Form Errors Fixed | Resolved — form fully operational |
| 10 | PHP Version & Server Configuration | Resolved — PHP 8.4 now active |
| 11 | Wordfence Security Scan | In Progress — remediation via planned rebuild |

# Detailed Notes

## 1. SSL Certificate Installation

The site's SSL certificate had expired, causing browser security warnings for all visitors. A new SSL certificate was issued using ZeroSSL and installed on the server, fully restoring the secure HTTPS connection.

## 2. HTTP to HTTPS Migration

Following the SSL installation, the Better Search Replace plugin was used to perform a full search and replace across the entire WordPress database, updating all internal links and references from HTTP to HTTPS. This ensures all content, images, and links load securely and prevents mixed content warnings in browsers.

## 3. WordPress Core Updates

WordPress was significantly out of date. The core software was updated in stages from version 4 through to the latest version 7.0, ensuring the site now carries all current security patches and improvements.

## 4. Plugin Updates

All installed WordPress plugins were reviewed and updated to their latest versions, ensuring compatibility with WordPress 7.0 and closing any known security vulnerabilities.

## 5. Image Optimisation

All images across the website were optimised to reduce file sizes, improving page load speeds and overall site performance for visitors.

## 6. Full Website Backup

A complete backup of the website — including all files and the database — was taken and stored securely. This ensures the site can be fully restored in the event of any future issues.

## 7. Spam Comment Cleanup

Over 500 spam comments had accumulated on the site. All spam comments were identified and permanently deleted, cleaning up the database and improving site performance.

## 8. Comments Disabled

To prevent spam comments accumulating again, the ability for visitors to leave comments has been disabled across all existing posts and pages, and set off by default for any future content.

## 9. Contact Form Errors Fixed

The contact form had two configuration errors preventing it from working correctly. The sender email address was updated to use the site's own domain (as required by modern email security standards), and a default subject line was added to prevent emails being sent with a blank subject. Both issues are now resolved and the contact form is fully operational.

## 10. PHP Version & Server Configuration

Several server configuration issues were identified and resolved during the update process. The site's .htaccess file contained outdated lines forcing PHP version 5.6, which were removed to allow the server to use PHP 8.4 correctly. The necessary PHP database extensions were also enabled via cPanel.

## 11. Wordfence Security Scan

A full security scan was run using the Wordfence plugin, returning two critical findings. These relate to outdated or vulnerable plugins currently active on the site.

The decision has been made to rebuild the website as a fully responsive site before removing the flagged plugins, to ensure no functionality is lost in the process. Removal of the flagged plugins will be carried out as part of the upcoming rebuild (Phase 2).

# Next Steps — Phase 2

The following items are planned as part of the Phase 2 rebuild:

- Full redesign and rebuild of the website as a fully responsive, mobile-friendly site.

- Removal of the two flagged vulnerable plugins identified by the Wordfence security scan (once replacement functionality has been built into the new site).

- Further performance and SEO optimisations as part of the new build.